## Slide 1
Sprint 3: Scooter Rental System

## Slide 2
CONTENTS
01
Opening & Overview
02
Sprint 3 Goals & Achievements
03
System Architecture
04
UI & Development Process
05
Challenges & Future Plans
06
Closing

## Slide 3
01
Opening & Overview

## Slide 4
Sprint 3 Presentation Kickoff
Presentation Scope
Today we present our Sprint 3 progress for the Scooter Rental System, covering achievements, development methodology, and upcoming plans for the next sprint cycle.
Session Agenda
We will walk through frontend deliverables, system architecture decisions, challenges encountered, and our roadmap toward full system completion in Sprint 4.

## Slide 5
Project Overview and Tech Stack
01
System Purpose
A web-based scooter rental platform enabling users to browse, book, and manage rentals online with convenience and efficiency.
02
Core Functions
User registration and login, scooter catalog browsing, and a complete booking reservation system form the functional backbone.
03
Technology Stack
Vue 3 with Vite powers the frontend, Pinia manages state, Vue Router handles navigation, with Node.js backend planned.

## Slide 6
02
Sprint 3 Goals & Achievements

## Slide 7
Sprint 3 Objectives Defined
Frontend Structure
Build a complete, modular frontend codebase ready for scaling and backend integration.
Core Pages
Implement Home, Login, and Booking pages as primary user-facing interfaces.
Routing & State
Set up Vue Router navigation and Pinia state management for seamless user experience.
API Readiness
Prepare API layer structure so frontend can operate independently until backend is ready.

## Slide 8
Functional Achievements Completed
01
Deliverables Completed
Home Page, Login & Register Page, Booking Page, Vue Router navigation, and Pinia state management are all fully implemented and operational.
02
System Status
The frontend system is now fully functional with all pages connected, routes protected, and state flowing correctly across the application.

## Slide 9
03
System Architecture

## Slide 10
Project Structure Visualization
Screenshot Placeholder

## Slide 11
Modular System Architecture Design
Components & Views
Reusable UI components and page-level views separate concerns and promote code reuse across the application.
Router & Store
Vue Router controls navigation flow while Pinia Store manages global application state consistently.
API Layer

## Slide 12
“
“
API Folder Structure Display
Screenshot Placeholder
[INSERT SCREENSHOT: api folder structure showing authApi and bookingApi files. Purpose: illustrate backend integration preparation and forward-planning for authentication and reservation endpoints.]

## Slide 13
API Preparation for Integration
Prepared Interfaces
User authentication API and booking API structures are fully designed with endpoint definitions, request formats, and expected response schemas ready.
Integration Readiness
Frontend requires no structural changes later; backend can plug into existing API layer seamlessly when development completes.

## Slide 14
04
UI & Development Process

## Slide 15
Main UI Pages Completed
01
Home Page
Serves as the system entry point with clear navigation and overview of available scooters.
02
Login Page
Provides secure user authentication interface with form validation and error handling.
03
Booking Page
Enables scooter reservation with date selection, availability check, and confirmation flow.

## Slide 16
“
“
UI Screenshots User Flow Demo
HOME
LOGIN
BOOKING

## Slide 17
Agile Development Process Followed
Backlog Planning
Tasks prioritized and tracked through sprint backlog for focused feature delivery.
Feature Development
Incremental feature-based coding ensures each component is complete before moving forward.
Version Control
GitHub manages code history, branching, and collaborative merges across the team.
Quality Assurance
Weekly meetings and continuous testing catch issues early and maintain stability.

## Slide 18
GitHub Commit History Evidence
Screenshot Placeholder

## Slide 19
05
Challenges & Future Plans

## Slide 20
Challenges Faced and Solutions Applied
Key Challenges
Backend was unavailable during frontend development, and API integration could not be tested live, creating dependency risks for the sprint timeline.
Applied Solutions
We designed API contracts in advance, developed frontend independently with mock data, and scheduled full integration for Sprint 4 to maintain velocity.

## Slide 21
Sprint 4 Plan for Full Completion
Backend & Database
Develop Node.js backend services and establish database connections for persistent data storage.
Integration & Auth
Connect frontend APIs, implement authentication system, and build payment processing module.
Testing & Docs
Execute full system testing and finalize technical documentation for project delivery.

## Slide 22
06
Meeting Notes

## Slide 23
Meeting Minutes & Action Plan
Key Decisions & Improvements
Language Consistency: Unify all UI text to English to ensure a consistent user experience.
Visual Authenticity: Replace placeholder images with real scooter photos and implement image zooming features.
Business Logic: Enhance the "dockless" model by adding GPS tracking simulation, battery monitoring, and fine calculation logic.
Compliance: Add insurance explanations and liability disclaimers to improve system legality.
Action Items
Task | Assignee | Deadline
Add real scooter images to UI | Zhang Rui peng | 2026-04-28
Unify UI language to English | Zhao Zishuo | 2026-04-28
Implement GPS & Battery simulation | Wang Yusen | 2026-04-28
Improve rental business logic | Liu Yutong | 2026-04-28
Add safety disclaimer & legal info | Feng Junda | 2026-04-28

## Slide 24
Meeting notes

## Slide 25
07
Closing

## Slide 26
Sprint 3 Achievements Summary
Frontend Complete
All user-facing pages are built, routed, and state-managed for immediate use.
Architecture Clean
Modular folder structure and component design ensure long-term maintainability.
Integration Ready
API layer prepared so backend development can commence without frontend rework.

## Slide 27
Thank You and Q&A Invitation
Closing Remarks
Thank you for your attention. We welcome any questions about our Sprint 3 progress, technical decisions, or plans for Sprint 4 completion.

## Slide 28
THANK YOU