Software Engineering Project Meeting Minutes

Word Template for GitHub Wiki / Coursework Records

1. Meeting Details

| Project Name | CWK | Week | week3 |
| --- | --- | --- | --- |
| Meeting Title | Integration Preparation and Quality Review Meeting | Date | 4-4-2026 |
| Time | 14:00-15:00 | Location / Platform | Tencent Meeting |
| Chairperson | Wang Yusen | Minute Taker | Zhao Zishuo |

2. Attendees and Attendance

| Member Name | Role | Present? |
| --- | --- | --- |
| Zhang Ruipeng | PL (Plant) | Yes |
| Zhao Zishuo | TW (Team Worker) | Yes |
| Wang Yusen | CW (Company Worker) | Yes |
| Liu Yutong | SH (Shaper) | Yes |
| Feng Junda | CF (Completer/Finisher) | Yes |

3. Meeting Objective

- To evaluate whether the team is ready to move from initial setup into coordinated development.

- To identify gaps between planning and actual implementation progress.

- To review quality assurance risks before more complex tasks begin.

- To confirm priorities for the remainder of Sprint 1.

4. Agenda

- Review whether Sprint 1 objectives are being met as planned

- Check readiness for frontend and backend coordination

- Discuss documentation quality and testing preparation

- Identify risks that may affect the next phase of development

- Confirm final priorities and responsibilities for the rest of Sprint 1

5. Progress Updates

Frontend - Completed work:

The frontend members refined the overall page structure and clarified the main interface sections required for the first working version. They also reviewed consistency across layout ideas so that future implementation can follow a clearer design direction.

Frontend - Current work in progress:

Preparing interface details for later connection with backend data and improving the organisation of page components to support smoother development in the next stage.

Backend - Completed work:

The backend members further clarified the system structure, including the main modules, expected data flow, and the responsibilities of different backend functions. Initial planning for integration with frontend requirements was also discussed.

Backend - Current work in progress:

Continuing environment setup and preparing the basic logic needed to support future feature implementation and frontend interaction.

Testing - Completed work:

The testing member reviewed the current outputs against the sprint objectives and focused on identifying process-related risks rather than only checking technical errors. Early attention was given to documentation completeness and consistency.

Testing - Bugs / quality issues found:

No major functional bugs were identified at this stage, but several quality risks were noted, including incomplete alignment between frontend and backend planning, over-reliance on one member for checking, and the possibility of missing evidence for coursework documentation.

6. Issues Discussed

1. Integration could be delayed if frontend and backend specifications were not aligned early enough.

2. Quality control was still highly dependent on one testing member.

3. Documentation needed to remain consistent in order to support coursework evidence and team coordination.

7. Decisions Made

1. The team agreed to introduce peer review so that members from different roles could check each other’s work.

2. A checklist-based quality control process would be used before any sprint output was treated as complete.

3. Sprint 1 would only be considered complete after repository evidence, wiki records, and task allocation updates had all been finished.

8. Action Items

| Task / Action Item | Responsible Member | Deadline | Status |
| --- | --- | --- | --- |
| Review compatibility and confirm integration requirements Responsible | Zhang Ruipeng / Wang Yusen | 4-8-2026 | Open |
| Carry out peer review on current sprint outputs | All Members | 4-8-2026 | Open |
| Apply checklist-based testing to completed work | Feng Junda | 4-8-2026 | Open |
| Update meeting records, sprint outcomes, and remaining task status | Liu Yutong / Zhao Zishuo | 4-8-2026 | Open |

- Next Steps

- Complete all Sprint 1 documentation and repository evidence.

- Prepare for more concrete implementation in the next sprint.

- Maintain regular review and testing to reduce errors at an early stage.

10. Next Meeting

Date: _________4-11-2026___________    Time: _________14:00-15:00___________

Location / Platform: __________________Tencent Meeting________________________