Software Engineering Project Meeting Minutes

Word Template for GitHub Wiki / Coursework Records

1. Meeting Details

| Project Name | CWK | Week | Week7 |
| --- | --- | --- | --- |
| Meeting Title | Sprint 3 Integration and Final Demonstration Preparation | Date | 2-5-2026 |
| Time | 14:00-15:00 | Location / Platform | Tencent Meeting |
| Chairperson | Wang Yusen | Minute Taker | Zhao Zishuo |

2. Attendees and Attendance

| Member Name | Role | Present? |
| --- | --- | --- |
| Zhang Ruipeng | PL (Plant) | Yes |
| Zhao Zishuo | TW (Team Worker) | Yes |
| Wang Yusen | CW (Company Worker) | Yes |
| Liu Yutong | SH (Shaper) | Yes |
| Feng Junda | CF (Completer/Finisher) | Yes |

3. Meeting Objective

To review the progress of Sprint 3 integration work

To confirm whether the customer app, management web, backend API, and database are ready for final demonstration

To agree remaining tasks for testing evidence, documentation, and GitHub Wiki records

4. Agenda

Review of completed Sprint 3 implementation work

Discussion on database connection and local deployment process

Review of testing, build automation, and coursework documentation gaps

Task allocation for final demo preparation and submission evidence

5. Progress Updates

Frontend - Completed work:

WeChat Mini Program customer interface completed with home, scooter list, map, booking, payment, order history, profile, and feedback pages

Management Web dashboard completed with users, scooters, bookings, issues, revenue overview, and editable operational states

Frontend - Current work in progress:

Checking display consistency in WeChat Developer Tools and browser management dashboard

Preparing screenshots and demo flow evidence for the final presentation

Backend - Completed work:

Express API implemented for authentication, scooters, stores, bookings, issues, sync, and admin dashboard data

MySQL database schema and seed data prepared for users, scooters, stores, bookings, and issue records

Backend - Current work in progress:

Improving local run instructions so each team member can connect the backend to their own database environment

Checking that API health check, dashboard data, and booking workflows work before the final demonstration

Testing - Current status:

Manual testing has covered login, scooter selection, booking creation, payment simulation, issue reporting, and admin dashboard data loading

Additional automated tests and documented test evidence are still required for stronger coursework evidence

6. Issues Discussed

Database setup differs between team members

Each local machine may have a different MySQL root password or service name

Decision needed on whether to use personal local database settings or provide a shared demo database configuration

Testing evidence is still not strong enough

Current project relies mainly on manual testing and successful build checks

Need to add or document unit tests, API tests, and user workflow test cases

GitHub Wiki evidence is incomplete

Coursework brief requires evidence of Scrum planning, review meetings, attendance records, issue tracker use, and milestones

Current local docs folder only contains a split plan and needs extra meeting and process records

Build and deployment process needs clearer instructions

Backend, Mini Program, and Management Web currently use separate commands

Need a concise run order for database, backend, management web, and WeChat Mini Program build

Management features require final checking

Manager can review users, bookings, vehicles, revenue, and issues

Price and discount configuration should be explained as prototype/demo data if not fully editable

Final demo scenario must be rehearsed

Demo should show customer registration or login, scooter map/list, booking/payment, order tracking, issue reporting, and manager issue handling

Need to prepare backup screenshots in case local environment fails during presentation

Submission package needs cleanup

node_modules and local database files should not be treated as coursework evidence

README, setup notes, and Wiki pages must explain how to build and run the project clearly

Project limitations need to be stated honestly

Payment and scooter unlocking are simulated for coursework purposes

7. Decisions Made

1. The team decided to use the WeChat Mini Program as the main customer-facing app for demonstration, with the Management Web used as the manager interface.

2. The backend and MySQL database will be demonstrated locally, and the setup guide will clearly explain database configuration, API health check, and expected ports.

3. The team agreed to add coursework evidence pages covering Sprint planning, review notes, attendance, issue tracker/milestone usage, testing strategy, and final demo checklist before submission.

8. Action Items

| Task / Action Item | Responsible Member | Deadline | Status |
| --- | --- | --- | --- |
| Verify Mini Program build and WeChat Developer Tools demo flow | Zhang Ruipeng | 5-5-2026 | Open |
| Prepare Scrum/GitHub Wiki evidence pages and meeting records | Zhao Zishuo | 5-5-2026 | Open |
| Check backend API, MySQL connection, and database seed data | Wang Yusen | 5-5-2026 | Open |
| Complete manual test cases for booking, payment, return, and admin workflows | Liu Yutong | 5-5-2026 | Open |
| Prepare final demo checklist, screenshots, and limitations statement | Feng Junda | 5-5-2026 | Open |

- Next Steps

Complete final manual testing and record test results

Prepare GitHub Wiki / docs evidence for Scrum process and project management

Confirm final demo script and backup screenshots

Clean setup instructions and verify that the project can be run locally from a fresh checkout

10. Next Meeting

Date: _________9-5-2026___________    Time: _________14:00-15:00___________

Location / Platform: __________________Tencent Meeting________________________