Software Engineering Project Meeting Minutes

Word Template for GitHub Wiki / Coursework Records

1. Meeting Details

| Project Name | CWK | Week | week2 |
| --- | --- | --- | --- |
| Meeting Title | Sprint 1 Progress Review Meeting | Date | 27-3-2026 |
| Time | 14:00-15:00 | Location / Platform | Tencent Meeting |
| Chairperson | Wang Yusen | Minute Taker | Zhao Zishuo |

2. Attendees and Attendance

| Member Name | Role | Present? |
| --- | --- | --- |
| Zhang Ruipeng | PL (Plant) | Yes |
| Zhao Zishuo | TW (Team Worker) | Yes |
| Wang Yusen | CW (Company Worker) | Yes |
| Liu Yutong | SH (Shaper) | Yes |
| Feng Junda | CF (Completer/Finisher) | Yes |

3. Meeting Objective

- To review current sprint progress.

- To discuss technical issues or blockers.

- To allocate tasks for the next stage.

4. Agenda

- Progress updates from frontend, backend, and testing

- Discussion of current issues / risks

- Decisions made during the meeting

- Action items and deadlines

5. Progress Updates

Frontend - Completed work:

A basic page layout was proposed, and the main interface sections were identified, including navigation and page structure.

Frontend - Current work in progress:

Refining the interface layout and preparing reusable UI components for future implementation.

Backend - Completed work:

Discussed the initial system structure and identified the main modules or tables that would be required.

Backend - Current work in progress:

Setting up the backend environment and organising the logic needed for future feature development.

Testing - Completed work:

Started preparing test ideas for basic page checking and future functional testing.

Testing - Bugs / quality issues found:

Testing criteria were still not fully clear, so acceptance standards needed to be discussed with development members.

6. Issues Discussed

1. Frontend and backend members needed clearer agreement on the data fields required by the interface.

2. Some GitHub records still needed more consistent formatting.

3. Testing could not proceed deeply until more usable features became available.

7. Decisions Made

1. The team agreed to continue documenting sprint progress in the GitHub Wiki.

2. Frontend and backend members would share field and data requirements before detailed implementation.

3. The testing member would prepare a simple bug-recording format for later stages.

8. Action Items

| Task / Action Item | Responsible Member | Deadline | Status |
| --- | --- | --- | --- |
| Finalise the basic UI layout and list required input/output fields | Zhang Ruipeng / Zhao Zishuo | 31-3-2026 | Open |
| Complete initial backend setup and define the core data structure | Wang Yusen / Liu Yutong | 31-3-2026 | Open |
| Create a simple test case template and bug log format | Feng Junda | 31-3-2026 | Open |
| Improve repository documentation and ensure Issues are updated | All Members | 31-3-2026 | Open |

- Next Steps

- Move from planning into basic implementation work.

- Ensure frontend and backend integration requirements are documented clearly.

- Keep project progress updated through GitHub Issues and Wiki pages.

10. Next Meeting

Date: _________4-4-2026___________    Time: _________14:00-15:00___________

Location / Platform: __________________Tencent Meeting________________________