Software Engineering Project Meeting Minutes

Word Template for GitHub Wiki / Coursework Records

1. Meeting Details

| Project Name | CWK | Week | Week4 |
| --- | --- | --- | --- |
| Meeting Title | Sprint 2 Progress Review and Testing Coordination Meeting | Date | 11-4-2026 |
| Time | 14:00-15:00 | Location / Platform | Tencent Meeting |
| Chairperson | Wang Yusen | Minute Taker | Zhao Zishuo |

2. Attendees and Attendance

| Member Name | Role | Present? |
| --- | --- | --- |
| Zhang Ruipeng | PL (Plant) | Yes |
| Zhao Zishuo | TW (Team Worker) | Yes |
| Wang Yusen | CW (Company Worker) | Yes |
| Liu Yutong | SH (Shaper) | Yes |
| Feng Junda | CF (Completer/Finisher) | Yes |

3. Meeting Objective

Review of Sprint 2 features

Coordinate system testing and bug fixing

Identify remaining development tasks

4. Agenda

- - Progress updates from frontend, backend, and testing

- Discussion of current issues / risks

- Decisions made during the meeting

- Action items and deadlines

5. Progress Updates

Frontend - Completed work:
Improved UI layout and enhanced responsiveness. Updated booking pages and admin dashboard interface.

Frontend - Current work in progress:
Refining user experience and improving visual consistency across pages.

Backend - Completed work:
Implemented income statistics and rental price configuration functions. Added issue reporting and issue management features.

Backend - Current work in progress:
Optimising data validation and improving system security mechanisms.

Testing - Completed work:
Designed test cases and conducted functional testing on booking and payment features.

Testing - Bugs / quality issues found:
Minor UI inconsistencies and validation issues identified.

6. Issues Discussed

1.Some features lacked sufficient testing coverage.

2.UI consistency across pages needed improvement.

3.Minor bugs affected overall user experience.

7. Decisions Made

1.Priorities bug fixing and system stability.
2. Focus on testing instead of adding new features.
3. Ensure all core functions are completed before final stage.

8. Action Items

| Task / Action Item | Responsible Member | Deadline | Status |
| --- | --- | --- | --- |
| Fix bugs in booking and payment modules | Liu Yutong / Wang Yusen | 13-4-2026 | Open |
| Improve frontend UI consistency | Zhang Ruipeng / Zhao Zishuo | 13-4-2026 | Open |
| Expand test cases and continue testing | Feng Junda | 13-4-2026 | Open |

- Next Steps

Complete bug fixing for major functionalities
Finalize UI improvements
Continue full system testing

10. Next Meeting

Date: _________18-4-2026___________    Time: _________14:00-15:00___________

Location / Platform: __________________Tencent Meeting________________________