Software Engineering Project Meeting Minutes

Word Template for GitHub Wiki / Coursework Records

1. Meeting Details

| Project Name | CWK | Week | Week6 |
| --- | --- | --- | --- |
| Meeting Title | Sprint 2 Feedback Review and Improvement Planning | Date | 25-4-2026 |
| Time | 14:00-15:00 | Location / Platform | Tencent Meeting |
| Chairperson | Wang Yusen | Minute Taker | Zhao Zishuo |

2. Attendees and Attendance

| Member Name | Role | Present? |
| --- | --- | --- |
| Zhang Ruipeng | PL (Plant) | Yes |
| Zhao Zishuo | TW (Team Worker) | Yes |
| Wang Yusen | CW (Company Worker) | Yes |
| Liu Yutong | SH (Shaper) | Yes |
| Feng Junda | CF (Completer/Finisher) | Yes |

3. Meeting Objective

To review feedback from Sprint 2 presentation

To identify system design weaknesses

To plan improvements for the next iteration

4. Agenda

Review of tutor feedback

Discussion on UI and language consistency

Improvement of business model design

Task allocation for system enhancement

5. Progress Updates

Frontend – Completed work:

Basic UI structure completed

Navigation and page layout implemented

Frontend – Current work in progress:

Adjusting UI language consistency (Chinese / English unification)

Adding real scooter images and improving visual realism

Backend – Completed work:

Core rental logic implemented

Basic booking and payment system available

Backend – Current work in progress:

Enhancing scooter tracking and billing logic

Designing GPS and battery monitoring simulation

Testing – Current status:

Core workflows tested

Additional test cases needed for new features

6. Issues Discussed

Lack of real scooter images

Current UI lacks realism

Need to include actual scooter photos in interface and demo

Mixed language problem

Some pages use both Chinese and English

Decision required to unify language for consistency

Incomplete business model design

Sharing scooters system lacks:

GPS tracking

Battery monitoring

QR code unlock logic

Walk-in rental system lacks:

Battery usage calculation

Late return handling

Damage handling

Weak user interaction design

Scooter selection page lacks:

Images

Detailed specifications

Interactive features

Missing safety and legal considerations

No insurance explanation

No liability disclaimer

7. Decisions Made

1. The team decided to enhance the system by adding realistic scooter images, improving UI interaction (including image display and enlargement), and ensuring all interfaces use English consistently.

2. The sharing scooter model will be improved by introducing GPS tracking simulation, battery monitoring, and QR code unlocking functionality.

3. The walk-in rental model and system compliance will be strengthened by adding battery usage calculation, late return penalties, damage reporting, and including insurance and liability disclaimers.

8. Action Items

| Task / Action Item | Responsible Member | Deadline | Status |
| --- | --- | --- | --- |
| Add real scooter images to UI | Zhang Ruipeng | 28-4-2026 | Open |
| Unify UI language to English | Zhao Zishuo | 28-4-2026 | Open |
| Implement GPS & battery simulation logic | Wang Yusen | 28-4-2026 | Open |
| Improve rental business logic (billing, penalty) | Liu Yutong | 28-4-2026 | Open |
| Add safety disclaimer and legal info | Feng Junda | 28-4-2026 | Open |

- Next Steps

Update UI based on feedback

Implement missing system features

Improve business model completeness

Prepare for final demonstration

10. Next Meeting

Date: _________2-5-2026___________    Time: _________14:00-15:00___________

Location / Platform: __________________Tencent Meeting________________________