Software Engineering Project Meeting Minutes

Word Template for GitHub Wiki / Coursework Records

1. Meeting Details

| Project Name | CWK | Week | Week8 |
| --- | --- | --- | --- |
| Meeting Title | Final Demonstration and Submission Preparation | Date | 9-5-2026 |
| Time | 14:00-15:00 | Location / Platform | Tencent Meeting |
| Chairperson | Wang Yusen | Minute Taker | Zhao Zishuo |

2. Attendees and Attendance

| Member Name | Role | Present? |
| --- | --- | --- |
| Zhang Ruipeng | PL (Plant) | Yes |
| Zhao Zishuo | TW (Team Worker) | Yes |
| Wang Yusen | CW (Company Worker) | Yes |
| Liu Yutong | SH (Shaper) | Yes |
| Feng Junda | CF (Completer/Finisher) | Yes |

3. Meeting Objective

To complete final preparation before the project demonstration and submission

To confirm the demo script, running environment, backup materials, and team responsibilities

To review remaining risks and ensure all coursework evidence is ready for assessment

4. Agenda

Confirm final demonstration flow and speaking order

Check local deployment, database connection, and backup plan

Review final documentation, GitHub Wiki evidence, and meeting records

Assign final rehearsal, submission, and presentation tasks

5. Progress Updates

Frontend - Completed work:

Customer Mini Program demo flow has been prepared, including login, scooter browsing, map view, booking, payment simulation, order tracking, and feedback reporting

Management Web dashboard has been prepared to show users, scooters, bookings, revenue, and issue handling during the final presentation

Frontend - Current work in progress:

Final visual checks are being completed in WeChat Developer Tools and the browser dashboard

Backup screenshots are being collected in case the live demo environment has network or database problems

Backend - Completed work:

Backend API health check, dashboard endpoint, booking endpoint, issue endpoint, and database seed data have been verified for the final demo scenario

Local run order has been documented for database, backend server, management web, and Mini Program build output

Backend - Current work in progress:

Final environment check is being carried out on the presentation laptop before the demo

Team is confirming that the MySQL configuration and API base URL match the demo machine settings

Testing - Current status:

Manual regression testing has been completed for the main customer and manager workflows

Final test evidence, screenshots, and known limitations are being organised for submission records

6. Issues Discussed

Risk of live demo environment failure

The backend depends on a local MySQL database and correct API base URL configuration

A backup plan is required using screenshots, prepared data, and a clear explanation of the intended workflow

Need for a concise final demo script

The demonstration must cover both required interfaces: customer app and management interface

Team members should avoid spending too long on technical setup during the presentation

Coursework evidence must be easy for the marker to find

Meeting minutes, Sprint records, issue tracker evidence, testing evidence, and setup instructions should be linked or stored clearly

The team should ensure that final files are named consistently and placed in the correct folders

Final presentation responsibilities need to be clear

Each team member should explain the part they contributed to and be prepared to answer questions

The Scrum Master should briefly explain the team process and how feedback was used between sprints

Known limitations need to be stated honestly

Payment, scooter unlocking, GPS tracking, and battery monitoring are simulated for coursework demonstration

The team should explain why these simulations are appropriate for a non-production university project

Final code/package cleanup is needed

Unnecessary generated files and local-only database files should not be presented as core source evidence

README should describe the minimum commands needed to run the system locally

Data consistency during demo must be controlled

Seed data should include at least one customer, one admin, several scooters, one booking, and issue records

The manager dashboard should be refreshed after customer actions to show data flow between interfaces

Final rehearsal timing needs attention

The demo should fit within the presentation time and leave time for questions

7. Decisions Made

1. The team decided that the final demonstration will start from the customer Mini Program, then move to the Management Web to show how customer actions are reflected in the manager interface.

2. The team agreed to prepare a backup demo package containing screenshots, seeded data, and setup notes in case the live local environment fails during assessment.

3. The team agreed that the final presentation will clearly state the prototype limitations, including simulated payment, simulated scooter unlocking, and local database deployment.

8. Action Items

| Task / Action Item | Responsible Member | Deadline | Status |
| --- | --- | --- | --- |
| Run final customer app demo rehearsal in WeChat Developer Tools | Zhang Ruipeng | Before final demo | Open |
| Check GitHub Wiki, meeting minutes, and coursework evidence links | Zhao Zishuo | Before final demo | Open |
| Verify backend, API health check, MySQL seed data, and demo database connection | Wang Yusen | Before final demo | Open |
| Complete final manual regression test record and prepare test evidence summary | Liu Yutong | Before final demo | Open |
| Prepare backup screenshots, final limitation statement, and presentation handover notes | Feng Junda | Before final demo | Open |

- Next Steps

Run one full final rehearsal using the presentation machine

Check that all GitHub Wiki / coursework evidence pages are complete and easy to locate

Prepare final demo screenshots and backup explanation slides

Submit the final package only after README, setup instructions, and test evidence have been reviewed

10. Next Meeting

Date: _________Final Demo Day___________    Time: _________To be confirmed___________

Location / Platform: __________________Classroom / Assessment Session________________________