Software Engineering Project Meeting Minutes

Word Template for GitHub Wiki / Coursework Records

1. Meeting Details

| Project Name | CWK | Week | Week5 |
| --- | --- | --- | --- |
| Meeting Title | Final Review and Demo Preparation Meeting | Date | 18-4-2026 |
| Time | 14:00-15:00 | Location / Platform | Tencent Meeting |
| Chairperson | Wang Yusen | Minute Taker | Zhao Zishuo |

2. Attendees and Attendance

| Member Name | Role | Present? |
| --- | --- | --- |
| Zhang Ruipeng | PL (Plant) | Yes |
| Zhao Zishuo | TW (Team Worker) | Yes |
| Wang Yusen | CW (Company Worker) | Yes |
| Liu Yutong | SH (Shaper) | Yes |
| Feng Junda | CF (Completer/Finisher) | Yes |

3. Meeting Objective

To review the final system status.
To prepare the project demonstration.
To finalise documentation and submission materials.

4. Agenda

Final progress updates
Review of testing results
Discussion of demo preparation
Final task allocation

5. Progress Updates

Frontend - Completed work:
Finalized all user interface components. Improved navigation, layout consistency, and responsiveness.

Frontend - Current work in progress:
Minor UI polishing and adjustments for the final demonstration.

Backend - Completed work:
Completed all core features, including booking, payment, statistics, and administrator functions.

Backend - Current work in progress:
Final performance optimisation and minor bug fixing.

Testing - Completed work:
Completed system testing and checked the main workflows, including registration, booking, payment, and administrator features.

Testing - Bugs / quality issues found:
Only minor non-critical issues remained, and no major functional problems were found.

6. Issues Discussed

1. The demonstration flow needed to be smooth and clear.
2. The documentation needed to be complete and well organized.
3.  A small number of UI details still required improvement.

7. Decisions Made

1. The system was considered ready for final submission after minor refinements.
2. The team would focus on presentation quality and demonstration clarity.
3. All project documents needed to be completed before submission.

8. Action Items

| Task / Action Item | Responsible Member | Deadline | Status |
| --- | --- | --- | --- |
| Final system testing and bug verification | Feng Junda | 19-4-2026 | Open |
| Prepare demo script and presentation | All members | 19-4-2026 | Open |
| Complete final documentation and report | Zhao Zishuo | 19-4-2026 | Open |

- Next Steps

-Conduct the final system check
-Rehearse the project presentation
-Submit the project and all documentation

10. Next Meeting

Date: _________25-4-2026___________    Time: _________14:00-15:00___________

Location / Platform: __________________Tencent Meeting________________________